## Slide 1: Software Projects
How to make student projects efficient and enjoyable

## Slide 2: How Softala etc. school projects differ from the usual ones in business
The teams are comparably bigger than would be set in real SW firms
Even if all ICT work is basically learning or finding out, here even more so
There is usually no product running in ”production environment”
Other members need your contribution faster than normally (the architecture, folder and file structure, frontend routing, API end points, … )
Students are not working full time for that project nor that tech stack
Students do more roles than SW developers typically do. (incl. Product Owner, Product and UX design, customer contacts)

## Slide 3: The goals in our projects
Basically you want to create a “well-oiled machine” or “heavy but steady train” that slowly but inevitably starts to produce results, especially towards the end of the project
It’s also important to have enjoyable challenging environment, where the pressure is manageable and will not cause stress
We want to make the mistakes here you don’t want to do in your first job!
Most important is not the product, but developing the process/project so that your next project would start suberbly
  Of course if that is really successful you have a good version of the product at the end of the project. Good sound first version of the product but not the best.
If all process and project factors are sound, your team might produce more product results on the last 2-3 weeks than a immature project will produce in the whole 16 weeks!

## Slide 4: These could make our projects efficient & enjoyable
Scrum understood, philosophy digested and followed. Teams can get fully Scrum-autonomous
  Also some visually pleasant and intuitive Scrum tool used properly
Communication and reactions
  Communication tool and channels, e.g. 10 well-thought channels in Teams/Slack.
  Meeting and file naming. Reactions to someone working at Saturday night.
Agile documentation
Architecture and sound SW philosophy
Git process and review skills
Technical skills
Spreading the skills and knowledge across the team(s)
Courage
Lean prototyping approach to product development (avoid the “analysis paralysis”)
Restrospective of all the above (“inspect and adapt”)

## Slide 5: Scrum
E.g.
  https://github.com/valju/scrum_learning/tree/master/ScrumDrawings git pull the repo and open this folder
  https://github.com/valju/scrum_learning/blob/master/ScrumDrawings/02_AboutScrumRolesAndTasks.pdf
  https://github.com/valju/scrum_learning/blob/master/ScrumDrawings/03_ScrumMeetingTypes_ActionsAndAttendees.pdf
  https://github.com/valju/scrum_learning/blob/master/ScrumDrawings/04b_ScrumSchedule_for_OneWeekSprint_TypicalMiddleOfWeekCloseAndStart.pdf
Scrum understanding and knowledge has to go to a level where at the end nobody even thinks we are using Scrum. Everybody automatically does all things right
In the beginning, on the otherhand, it’s better to recap e.g. the meeting type before the meeting. What’s done there and what’s NOT done there

## Slide 6: Architecture and SW design principles
E.g.
  https://github.com/haagahelia/swd4tn023/blob/master/06_ohjelmistoarkkitehtuurit_ja_patternit/SoftwareArchitecturesAndPatterns.pdf
    The principles of sound architecture, choosing appropriate architecture, principles in SW design, … basically philosophy = ways to think automatically
  https://github.com/haagahelia/swd4tn023/blob/master/06_ohjelmistoarkkitehtuurit_ja_patternit/uuid.pdf
    Just one technical example related to architectures
When you digested the correct philosophies you tend to make correct choices without thinking!

## Slide 7: Git process
E.g.
  https://github.com/haagahelia/swd4tn023/tree/master/03_infra_ja_automaatio/BasicGitBranchingMinimumForBigTeams
Four level professional model? Or the simplified two level model that has been successfully used in many of our student projects, as it fits possible better our project nature, look at the beginning of this slide set

## Slide 8: Agile documentation
E.g.
  https://github.com/haagahelia/swd4tn023/blob/master/06_ohjelmistoarkkitehtuurit_ja_patternit/documentation_principles_for_sw_projects.pdf
Read those 8 slides above
Also in this important topic we have the non-simple thinking. This is an example of 2 ‘conflicting’ approaches
  While learning in school we might do heavy documentation, where the learning process steps are important
  While doing real project we emphasize maintainability and agility also for documentation
A bit different but related important hint:
  Make your own notes! While e.g. meeting customer, make a text file for yourself, name it well and save to good folder before the meeting. Put there date, which customer was present and then all of your notes. Fast written, format not important, 100% correctness is not important. In every project we happen wonder what was said in the meetings. Plus we get all the future development ideas written down when they occur. Shows respect for the customer too.

## Slide 9: The long version of the project lessons learned
Based on experiences from tens (or hundreds if counting thesis projects) of student projects
Basically nothing earth shaking, but these things require thinking so that we can avoid these pitfalls from the start.
Not a Pulizer price winner, but certainly lists points that some projects could have used in past.
http://myy.haaga-helia.fi/~valju/perma/sw_project_courses/Software%20Development%20projects.pdf